**Blake Lane Roadway Safety Audit (RSA)**

**Project Schedule**

Summer 2022 Meetings with Providence District, FCPD, FCDOT, FCPS, Citizens & Others

Fall 2022 VDOT Procurement of Engineering Consultant for Roadway Safety Audit (RSA)

Late Fall 2022 Preliminary Field Walk

Late Fall 2022 Begin Planning & Data Collection

 Preliminary Field Review (Initial Observations, Information, Input)

Winter 2022 Obtain Traffic Engineering Data

(Traffic Volumes, Speed Data, Crash Data, Roadway Characteristics, Transit, Aerial Mapping, other)

Spring 2023 **First Citizen RSA Task Force Meeting (in Field)**

 Document Field Observations, Photographs, Measurements, etc.

Late Spring 2023 **First Communitywide Public Outreach Meeting (In Person)**

 Discuss Findings of First Citizen RSA Task Force Meeting (Field Walk)

Early Summer 2023 **Second Citizen RSA Task Force Meeting (Virtual)**

 Share What was Heard and Path to Preliminary Recommendations

Mid Summer 2023 Review Engineering Alternatives

 Develop Potential Counter-Measures, Treatments, Improvements

 Develop Planning-Level Cost Estimates

Early Fall 2023 **Second Communitywide Public Outreach Meeting (Virtual)**

 Share Status of Study

Fall 2023  **Third Citizen RSA Task Force Meeting (Virtual)**

 Share Final Recommendations and Receive Feedback

Fall 2023 **Third Communitywide Public Outreach Meeting (Virtual)**

 Final Recommendations Presented